## Slide 1: Presentation 11/03

## Slide 2: Data discontinuity
Episodes don’t follow chronologically
Ep1: 399th frame Ep1: 400th frame Ep2: 1st frame Ep2: 2nd frame

## Slide 3: Data discontinuity
Episodes don’t follow chronologically
  Add episode number & position
    Batch size = 400?
Ep1: 400th frame Ep2: 1st frame

## Slide 4: Data discontinuity
Episodes don’t follow chronologically
  Add episode number & position
    Batch size = 400?
  Stack data: each row = 1 episode
Ep1: 400th frame Ep2: 1st frame

## Slide 5: Data analysis
Low correlation between Pitch & Roll
  Use both to predict both at the same time
  Use both to predict one
    One LSTM model for pitch, one for roll
  Only use pitch to predict pitch, roll to predict roll
Episode 1 All episodes

## Slide 6: Multivariate single output LSTM model
Use P, R, episode and position to predict P
Normalized data
  PR =
  Episode & position
    MinMaxScaler

## Slide 7: Multivariate single output LSTM model
Use P, R, episode and position to predict P
Normalized data
Sequence length = 30
Single Pitch value output
  Not yet multi-step LSTM

## Slide 8: Multivariate single output LSTM model
4 input features
128 hidden features
Stacked LSTM
1 output value
MSE Loss for evaluation

## Slide 9: Results
No results yet
Problems with datamodule/dataloader/…
  Train_dataloader stuck in iteration
Above my capabilities
      Multiple inputs, multiple outputs
      hybrid models
      encoder/decoder
      discontinuous training data
      lightweight, …
      not just keras.VGG16(…)
Pytorch Udemy course

## Slide 10: Planning March 2022
14/03-20/03
  Continue Udemy course
  Debug, train, test and evaluate LSTM PR model
21/03-27/03
  Continue Udemy course
  Create simple CNN model with only images
28/03-03/04
  Train, test and evaluate CNN model
    Combine with PR input
    Hybrid with LSTM
    Encoder-Decoder
  Try to recreate Nazar’s best models if possible

## Slide 11: Planning April 2022
04/04-10/04
  Recreate Nazar’s best models
  Train, test and evaluate with simulated (and real if available)
11/04-17/04
  Debugging
  Optimizing
  Buffer for problems/delays occurred in previous weeks
18/04-24/04
  Compare results simulation-real vs. criteria
    Create new model if necessary:
      Transformer model
25/04-01/05
  Continue new model or optimize old model
  Extensive testing

## Slide 12: Planning May 2022
Depends on progression
Writing paper

## Slide 13: Planning June 2022
Writing paper
Debugging
Optimizations

## Slide 14: Comments
Select sequences in dataloader only from the same episodes
  Batch size 60, sequence length 30,
  2 seq/batch from different random episode
Test set for optimizations, validation set for final performance analysis
Pitch & Roll: angular = cyclical values: 359=-1°
  Big impact on Loss
Use both pitch and roll to predict both
Testing, analysis
  Prediction vs. truth
  Prediction vs. error
  Convergence, loss vs. epochs
  MSE vs. #predicted frames
  Roll MSE vs. Pitch MSE